## Slide 1
Notes for Using This Template
Enter Tasks, Start and End Dates, and Task Owners in the chart area.
Adjust bars for each task to represent the length of time over the span of the project. Add Percent of Task Complete and Additional Task Information within each bar or in the graph area.
SOFTWARE DEVELOPMENT TIMELINE TEMPLATE

## Slide 2
Plataforma MLOps Coach
 |  |  | 07/04-25/04 | 28/04-16/05 | 19/05-06/06 | 09/06-27/06 |  | 
PROJECTS + TASKS | START | END | R2S1 | R2S2 | R2S3 | R2S4 | R3S1 | R3S2
PLANEJAMENTO |  |  |  |  |  |  |  | 
Levantamento requisitos | 07/04 | 11/04 |  |  |  |  |  | 
Desenho de Arquitetura | 09/04 | 16/04 |  |  |  |  |  | 
SETUP |  |  |  |  |  |  |  | 
Criação de Siglas | 14/04 | 18/09 |  |  |  |  |  | 
Criação de Contas | 21/04 | 25/04 |  |  |  |  |  | 
Criação de Repositórios | 21/04 | 23/04 |  |  |  |  |  | 
Modelagem de Entidades | 28/04 | 02/05 |  |  |  |  |  | 
DESENVOLV CORE |  |  |  |  |  |  |  | 
Prov Computação Virt. | 28/04 | 16/05 |  |  |  |  |  | 
Prov DB | 05/05 | 16/05 |  |  |  |  |  | 
Prov API Gateway | 28/04 | 07/05 |  |  |  |  |  | 
Prov Mensageria | 12/05 | 30/05 |  |  |  |  |  | 
Config Datadog | 05/05 | 16/05 |  |  |  |  |  | 
DESENVOLV FEATURES |  |  |  |  |  |  |  | 
Ingestão VectorStore |  |  |  |  |  |  |  | 
Democratização Logs |  |  |  |  |  |  |  | 
Health Check |  |  |  |  |  |  |  | 
Teste A/B |  |  |  |  |  |  |  | 
Weduka NRT |  |  |  |  |  |  |  | 
DESENVOLV EXPERIENCIA |  |  |  |  |  |  |  | 
SDK LLMs | 02/06 | 06/06 |  |  |  |  |  | 
SDK Mensagens | 02/06 | 06/06 |  |  |  |  |  | 
SDK BD |  |  |  |  |  |  |  | 
SDK |  |  |  |  |  |  |  | 
Front end |  |  |  |  |  |  |  | 
Tela de Testes |  |  |  |  |  |  |  | 
DESENVOLV … |  |  |  |  |  |  |  | 
Ready for Deployment

## Slide 3
SOFTWARE DEVELOPMENT TIMELINE TEMPLATE
PROJECTS + TASKS | START | END | OWNER | MONTH 1 | MONTH 2 | MONTH 3
PREP |  |  |  |  |  | 
Set Kick-Off Meeting |  |  |  |  |  | 
Agree on Objectives |  |  |  |  |  | 
INITIATION |  |  |  |  |  | 
Detailed Requirements |  |  |  |  |  | 
Hardware Requirements |  |  |  |  |  | 
Final Resource Plan |  |  |  |  |  | 
Staffing |  |  |  |  |  | 
DEVELOPMENT |  |  |  |  |  | 
Technical Requirements |  |  |  |  |  | 
DB Development |  |  |  |  |  | 
API Development |  |  |  |  |  | 
UI Client |  |  |  |  |  | 
Testing |  |  |  |  |  | 
Development Complete |  |  |  |  |  | 
OPERATIONS |  |  |  |  |  | 
Hardware Configuration |  |  |  |  |  | 
System Testing |  |  |  |  |  | 
LAUNCH |  |  |  |  |  | 
TODAY
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00

## Slide 4
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.