SOFTWARE DEVELOPMENT TIMELINE TEMPLATE
Notes for Using This Template
Enter Tasks, Start and End Dates, and Task Owners in the chart area.
Adjust bars for each task to represent the length of time over the span of the project. Add Percent of Task Complete and Additional Task Information within each bar or in the graph area.

---
			07/04-25/04	28/04-16/05	19/05-06/06	09/06-27/06
PROJECTS + TASKS	START	END	R2S1	R2S2	R2S3	R2S4	R3S1	R3S2
PLANEJAMENTO
Levantamento requisitos	07/04	11/04
Desenho de Arquitetura	09/04	16/04
SETUP
Criação de Siglas	14/04	18/09
Criação de Contas	21/04	25/04
Criação de Repositórios	21/04	23/04
Modelagem de Entidades	28/04	02/05
DESENVOLV CORE
Prov Computação Virt.	28/04	16/05
Prov DB	05/05	16/05
Prov API Gateway	28/04	07/05
Prov Mensageria	12/05	30/05
Config Datadog	05/05	16/05
DESENVOLV FEATURES
Ingestão VectorStore
Democratização Logs
Health Check
Teste A/B
Weduka NRT
DESENVOLV EXPERIENCIA
SDK LLMs	02/06	06/06
SDK Mensagens	02/06	06/06
SDK BD
SDK
Front end
Tela de Testes
DESENVOLV …
Ready for Deployment
Plataforma MLOps Coach

---
PROJECTS + TASKS	START	END	OWNER	MONTH 1	MONTH 2	MONTH 3
PREP
Set Kick-Off Meeting
Agree on Objectives
INITIATION
Detailed Requirements
Hardware Requirements
Final Resource Plan
Staffing
DEVELOPMENT
Technical Requirements
DB Development
API Development
UI Client
Testing
Development Complete
OPERATIONS
Hardware Configuration
System Testing
LAUNCH
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00
TODAY

---
DISCLAIMER / Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.